## Slide 1: AIDA First Aid Assistant
Progress Update
Date: May 2026
Presenter: [Your Name]

## Slide 2: Project Overview
AI-powered mobile first aid assistant for emergency situations
Supports English and Twi languages
Includes incident probing, diagnosis guidance, and location support

## Slide 3: System Architecture
React Native front-end for user interaction
FastAPI backend exposes /probe, /diagnose, /transcribe, /nearby-facilities
Gemini AI service handles probe and diagnosis reasoning
Optional ASR services for voice input support

## Slide 4: Recent Progress
Built probing workflow for follow-up questions before diagnosis
Implemented clean MCQ-style probing UI with professional icons
Improved backend prompt to ask incident-specific questions
Enabled modular diagnosis endpoint and frontend integration
Added logging and timing for AI backend calls

## Slide 5: How the System Works
1. User describes emergency or chooses a scenario
2. Front-end sends description to backend /probe
3. Gemini returns summary + follow-up questions
4. User answers questions in the probing screen
5. Front-end sends answers to /diagnose for final guidance

## Slide 6: Current Improvements
Refined AI prompts for context-aware question generation
Converted answer UI to vertical MCQ layout
Replaced emoji icons with Expo Ionicons
Improved backend robustness for Whisper import issues
Logged Gemini request duration for debugging slow responses

## Slide 7: Current Challenges
Backend AI probe may still be slow due to external Gemini response time
Voice transcription depends on local Whisper availability on Windows
Twi ASR is a placeholder pending model integration
Need final validation for Twi translation and question localization

## Slide 8: Next Steps
Optimize AI prompts further for incident relevance
Integrate Twi ASR model and improve Twi translations
Add device location and emergency contact enhancements
Test end-to-end emergency scenarios and edge cases
Prepare supervisor demo with sample flows